# SSO External Partners — Plan

A workflow for registering external organisations (third parties, integrators, regional health authorities, vendors) as authenticated callers of the PDHC platform, with their relationships referenced from FHIR Contracts in contract.pdhc.

This plan covers schema, admin UI, auth integration, contract pointers, and rollout. No code is written until the operator approves.

────────────────────────────────────────

# 1) Scope and goals

## 1.1 What this plan delivers

A Partner entity inside sso.pdhc (DB table + ORM model) that represents an external organisation registered to call PDHC services.

A SU-only admin page (/admin/partners) for operators to register, edit, rotate credentials, and revoke access for partners.

A stable `partner_guid` that contract.pdhc references inside FHIR Contract resources, so a Contract has a clean machine-readable pointer to "who this contract is with".

A fix for the broken Service Key Management UI noted in the screenshot (currently emits "No keyed services configured. Set KEYAUTH_SERVICE__URL and KEYAUTH_SERVICE__KEY in .env." on every load because nothing wires those env vars).

## 1.2 Non-goals

A CRM with notes / billing / SLA tracking. If that's needed, partners eventually splits into its own service. SSO stays the system-of-record for identity + license, nothing more.

Per-partner rate limiting, quota tracking, observability dashboards. Defer.

Self-service partner onboarding. Initial flow is SU-driven only.

Changing the existing internal Service Registry table (the public.html / sso.pdhc dashboard table). That stays as-is — internal services are a different shape.

## 1.3 Why SSO and not a new service

Identity (who is allowed to call us) belongs in the auth authority. Splitting it across services creates two systems of truth.

The existing SSO request-loader at every PDHC service already validates X-Source-Service + X-Service-Key against sso.pdhc's _<SERVICE> map. Partners reuse that path — no new auth surface.

Separation between internal services (the 13 services in the registry) and external partners (third parties) is preserved by giving them different DB tables and different admin pages, while sharing the auth path.

────────────────────────────────────────

# 2) Current state

## 2.1 What exists today

Internal Service Registry — frontend-only table on /su/admin rendering health probes for the 13 PDHC services. No DB table; the list is hardcoded in the template.

Service Key Management UI — placeholder section that reads from KEYAUTH_SERVICE_*_URL / _KEY env-pairs in sso.pdhc's .env. Currently empty in production; the UI displays its empty-state message permanently.

SSO `User` model — covers human users (professionals, patients, SU admins). No service-account model.

`contract.pdhc` `ContractRecord` model — single table holding FHIR Contract resources as JSON (fhir_contract: JSONB). No referential link from Contract to any external organisation.

## 2.2 What's missing

No DB row anywhere on the platform that says "Partner X is allowed to call us, here is their credential, here are their allowed scopes".

No FHIR-clean way for a Contract to reference "the external organisation this contract is with". Currently the JSON blob can carry whatever the operator types into signer[].party, but nothing validates or normalises it.

No rotation / revocation flow for partner credentials.

────────────────────────────────────────

# 3) Data model

## 3.1 New table: `external_partner`

Lives in sso.pdhc's database. Shape:

| Column | Type | Notes |  |  |
| --- | --- | --- | --- | --- |
| partner_guid | UUID v4 | primary key, generated server-side, never reused |  |  |
| display_name | varchar(120) | human-readable label, e.g. "Region Stockholm Diabetes Registry" |  |  |
| org_number | varchar(32) | Swedish organisationsnummer or equivalent legal identifier; nullable for non-Swedish partners |  |  |
| country_code | varchar(2) | ISO 3166-1 alpha-2 |  |  |
| description | text | free text — what this partner does, why they're integrated |  |  |
| contact_name | varchar(120) | primary point-of-contact human name |  |  |
| contact_email | varchar(120) | required |  |  |
| contact_phone | varchar(40) | optional |  |  |
| auth_kind | enum | oauth_client \ | api_key \ | none |
| client_id | varchar(64) | populated when auth_kind=oauth_client |  |  |
| client_secret_hash | varchar(128) | argon2 / bcrypt of the secret; secret itself shown once on creation, never stored cleartext |  |  |
| api_key_hash | varchar(128) | populated when auth_kind=api_key; same one-shot rule |  |  |
| allowed_scopes | jsonb | array of strings; e.g. ["fhir.observation.read", "fhir.patient.read:cdr2"] |  |  |
| allowed_services | jsonb | array of service names (["cdr.pdhc","gateway.pdhc"]) the partner can call |  |  |
| status | enum | active \ | suspended \ | revoked |
| created_at | timestamptz |  |  |  |
| created_by_user_guid | UUID | FK to users.guid (the SU who registered them) |  |  |
| last_rotated_at | timestamptz | for credential rotation tracking |  |  |
| expires_at | timestamptz | nullable; auto-revoke when reached |  |  |
| revoked_at | timestamptz | nullable; set on revocation |  |  |
| revoke_reason | text | nullable |  |  |

## 3.2 New table: `external_partner_audit`

Append-only audit log of every state change. Shape: id, partner_guid, actor_user_guid, event (enum: created / edited / rotated / suspended / reactivated / revoked), at, before_json, after_json. Driven by ORM hooks on external_partner.

## 3.3 Why these specific fields

partner_guid is the stable handle for cross-service references. Once issued, it never changes — even when display_name or contact info changes. Contracts pin to the GUID.

allowed_services + allowed_scopes give two layers: a coarse "this partner can talk to gateway.pdhc" gate, and a fine "and only for the observation.read scope" gate. The fine gate is checked at the target service; the coarse gate is checked at SSO.

Hashing client_secret + api_key matches how passwords are stored — operators see the cleartext only at creation and rotation, then it's gone.

created_by_user_guid + external_partner_audit give Rule 24 / GDPR auditability: every change is attributable to a named SU.

────────────────────────────────────────

# 4) Auth integration

## 4.1 Extending the existing service-key path

The current SSO request loader at every PDHC service inspects:

X-Source-Service: <name>
X-Service-Key: <secret>

…and looks the source up in a hardcoded KNOWN_FHIR_SERVICES dict. Partners reuse this path. The shape:

X-Source-Service: partner:<partner_guid>
X-Service-Key: <api_key_or_client_secret>

The partner: prefix tells the request loader "look this up in the partner table, not the internal-service table". The lookup hits sso.pdhc's /api/internal/partner/<guid>/validate endpoint (new), which:

Verifies the partner exists and status=active.

Verifies the supplied secret matches client_secret_hash or api_key_hash.

Verifies expires_at not passed.

Returns a synthetic access blob: { user_type: "partner", partner_guid, allowed_scopes, allowed_services, is_su_admin: false, organization_ids: [] }.

The receiving service (cdr.pdhc, gateway.pdhc, etc.) checks:

partner_guid ∈ allowed_services for its own service name — refuse if not.

The endpoint being called is in allowed_scopes — refuse if not.

## 4.2 OAuth flow (optional, per partner)

For partners that need browser-redirect flow (e.g. a third-party portal where end-users land), auth_kind=oauth_client enables the existing OAuth 2.0 + PKCE flow. The partner is just an SSO client at that point; the flow is the same as for internal browser apps. client_secret is the confidential-client secret used in the token endpoint.

## 4.3 Replacing the broken `KEYAUTH_SERVICE_*` env-pair scheme

The current scheme requires the operator to add env-pairs (KEYAUTH_SERVICE_FOO_URL, KEYAUTH_SERVICE_FOO_KEY) and restart sso.pdhc per partner. That's why the UI is empty in production — nobody set the env vars.

The new scheme moves this into the DB. The Service Key Management UI is rewritten to read from external_partner (filtered by auth_kind=api_key). The env-pair scheme is removed in the same change.

────────────────────────────────────────

# 5) Admin page UX

## 5.1 Route

GET/POST /admin/partners — SU-only, gated by is_su_admin=True. Adjacent to the existing /su/admin page; possibly a tab or a sub-page link from there.

## 5.2 Layout

Three blocks on the page, top to bottom:

Block A — Register new partner (form)

Fields: display_name, org_number, country_code, description, contact name / email / phone, auth_kind (radio), allowed_services (multi-select from internal service list), allowed_scopes (free text per scope, with autocomplete from a known scope catalogue), expires_at (optional date).

On submit: server generates partner_guid, generates the client_secret or api_key (a 43-char URL-safe random token), hashes and stores, shows the cleartext secret once on the response page with a copy-to-clipboard button and a clear "this will never be shown again" warning. Same UX as GitHub's personal access tokens.

Block B — Existing partners (table)

Columns: display_name, partner_guid (truncated, click to copy), country, contact, auth_kind, status, expires, last_rotated. Per-row actions: View / Edit / Rotate credential / Suspend / Revoke.

Block C — Audit log (collapsed by default)

Shows last 50 audit entries with a "load more" button. Each row: timestamp, actor SU, event, partner display_name, before→after diff.

## 5.3 Edit / Rotate / Suspend / Revoke

Edit — change display_name, contact info, description, allowed_services, allowed_scopes, expires_at. Cannot change partner_guid, country_code, org_number after creation (these would invalidate signed contracts; require revoke + re-register).

Rotate credential — generates a new secret, hashes it, sets last_rotated_at. Old secret stops working immediately. New secret shown once.

Suspend — sets status=suspended. Auth checks fail until reactivated. Reversible.

Revoke — sets status=revoked, revoked_at, revoke_reason. Irreversible at the SSO layer (you'd register a new partner with a new GUID if you wanted to bring them back); contracts referencing the revoked partner stay readable but flagged.

## 5.4 Frontend stack

Plain server-rendered HTML, matching the existing su_admin.html style. No new SPA framework. The page extends base.html and follows repo_css.md design tokens.

────────────────────────────────────────

# 6) How `contract.pdhc` references partners

## 6.1 FHIR Contract.signer.party pointer

FHIR R5 Contract has a signer[] array with signer[].party.reference (a Reference). Today operators put whatever string they want there; no validation.

The new convention:

{
  "resourceType": "Contract",
  "signer": [
    {
      "type": { "code": "AGNT" },
      "party": {
        "reference": "https://sso.pdhc.se/Partner/<partner_guid>",
        "display": "Region Stockholm Diabetes Registry"
      }
    }
  ]
}

The reference URI — https://sso.pdhc.se/Partner/<partner_guid> — is the canonical handle. contract.pdhc validates on insert/update that any reference matching that pattern resolves to a real partner via SSO's lookup endpoint.

## 6.2 New SSO endpoint: `GET /api/public/partner/<guid>`

Read-only public endpoint returning a sparse partner record:

{
  "partner_guid": "<uuid>",
  "display_name": "...",
  "country_code": "SE",
  "status": "active|suspended|revoked",
  "description": "..."
}

Public because contract.pdhc (and any UI that renders a contract) needs to look up "what does this partner_guid mean" without service-key auth. Sensitive fields (contact info, scopes, secrets) are NOT exposed here — those require SU auth at the /admin/partners/<guid> route.

## 6.3 Contract list / detail UI in contract.pdhc

When contract.pdhc renders a Contract record, for each signer[].party.reference matching the https://sso.pdhc.se/Partner/<guid> shape, it fetches the public partner record and shows the display_name + country + status badge inline. Lookup is cached in-process for ~5 min so listing doesn't hammer SSO.

## 6.4 Contract creation flow (later, optional)

A future enhancement: contract.pdhc's contract-creation form has a "Partner" autocomplete that hits GET /api/public/partner?search= to let the operator pick a registered partner directly. The form then populates signer[].party.reference automatically. Out of scope for this plan — the canonical reference URI is what matters; the form UX is iterable.

────────────────────────────────────────

# 7) Service Key Management fix

## 7.1 What's broken

The existing UI (lower section of the SSO admin page) reads from app.config.SERVICES_REGISTRY, which is built from KEYAUTH_SERVICE_*_URL / _KEY env-pair scanning at boot. Production deploys never set those env vars, so the registry is always empty and the UI permanently shows "No keyed services configured."

## 7.2 What replaces it

The "Service Key Management" UI is deleted from the SSO admin page. Its function is subsumed by the new /admin/partners page (filtered to auth_kind=api_key partners, if anyone wants the same view). The KEYAUTH_SERVICE_* config-scanning code path in src/config.py is removed.

## 7.3 Migration concern

If any internal service was relying on a KEYAUTH_SERVICE_* row in production (none currently — the registry is empty), it would need to be reissued as a partner record. We'll grep the prod env on miserver for any KEYAUTH_SERVICE_*=... pairs before deletion to be safe.

────────────────────────────────────────

# 8) Rollout plan

## 8.1 Order of operations

Migration — alembic migration adds external_partner + external_partner_audit tables to sso.pdhc DB. Idempotent. Empty rollout — no data yet.

Backend — add ORM models, /api/internal/partner/<guid>/validate (service-to-service), /api/public/partner/<guid> (public read), /api/admin/partners/* (CRUD + rotate/suspend/revoke; SU-only). Unit tests. No UI yet.

Frontend — add /admin/partners server-rendered page. Manual smoke from local SU login.

Integrate — extend the existing service-key request-loader on each PDHC service to recognise partner:<guid> source format and call SSO's validate endpoint. Per-service deploy.

Contract.pdhc — add reference-validation to ContractRecord insert/update. Add inline partner display in list/detail. Per-service deploy.

Cleanup — remove the KEYAUTH_SERVICE_* env-scanning code path and its UI block. Remove the empty-state message that's confusing operators.

Documentation — docs/external_partners.md describing onboarding flow for SUs. docs/api/partners.md describing the public lookup endpoint for partner UIs.

## 8.2 Each step gates on the previous

No step ships to production until the preceding one's tests are green and the operator has run smoke checks. The plan deliberately puts schema + backend + UI in three separate deploys so a regression in any layer is rolled back surgically.

## 8.3 Operator-only steps (per Rule 19)

Running the alembic migration on the live sso.pdhc DB.

Restarting sso.pdhc gunicorn after each backend deploy.

The first-ever partner registration (before any external party gets a credential).

I (Claude) prepare the migration, code, and instructions; the operator runs them on the server.

────────────────────────────────────────

# 9) Open questions

These need an explicit operator decision before step 1:

Credential lifetime defaults — should partner credentials default to non-expiring, 90-day, or 1-year? My suggestion: 1-year, with auto-rotation reminders 30 days before expiry.

Scope catalogue — should allowed_scopes be free-text or constrained to a known catalogue? My suggestion: constrained — define a SCOPE_CATALOGUE constant in sso.pdhc that the form's autocomplete reads from. Adding a new scope is a code change reviewed in PR.

Multi-tenancy — should one partner be able to act on behalf of multiple org_guids (e.g. a vendor managing 5 healthcare regions)? My suggestion: yes — allowed_org_guids: jsonb (nullable) gives that without changing the table shape.

Contract reference shape — keep the https://sso.pdhc.se/Partner/<guid> URL convention, or use a FHIR urn:uuid:<guid> style? URL is more discoverable; urn:uuid is shorter. My suggestion: URL, it's more standard for FHIR external references.

Public endpoint rate limiting — the GET /api/public/partner/<guid> is reachable without auth. We probably want a per-IP rate limit. Use existing nginx limit_req zone, or in-app middleware? My suggestion: nginx, consistent with other public endpoints on sso.pdhc.

────────────────────────────────────────

# 10) Out of scope (for clarity)

Self-service partner onboarding (partners registering themselves).

Per-partner usage analytics / billing.

Cross-partner trust delegation (partner A vouching for partner B).

A separate partners.pdhc service. Reconsider only when partner business metadata grows beyond what fits in SSO.

Replacing the internal Service Registry on the SSO landing — that's a different feature for a different audience.

────────────────────────────────────────

# 11) References

sso.pdhc/app/src/templates/su_admin.html — current admin page; new partners section sits next to existing service registry.

sso.pdhc/app/src/config.py — KEYAUTH_SERVICE_* env-pair scanning; remove in step 6.

contract.pdhc/app/backend/app/models.py:27 — ContractRecord model; add validation in step 5.

FHIR R5 Contract: <https://hl7.org/fhir/R5/contract.html#Contract.signer>

Rule 8 (CLAUDE.md) — API key storage / rotation / expiry / revocation procedures must be in deployment plans. Section 5 + 7 satisfy this.

Rule 18 — internal references via GUID. partner_guid is the stable cross-service handle.

Rule 24 — full operation log. external_partner_audit satisfies this.